Bug Triage

---
Release Schedule – plan B
Deadline	Work Item
25 July	Resolve CQ4354
25 July	Submit IP log
25 July	Obtain PMC approval
25 July	Submit docuware
3 August	Review starts*
10 August	Review completes
11 August	Build release
12 August	Publicise release
* Glyn on vacation 6-21 August

---
Release Schedule – plan A
3 August	Resolve CQ4354
3 August	Submit IP log
10 August	Obtain PMC approval
10 August	Submit docuware
17 August	Review starts*
24 August	Review completes
25 August	Build release
26 August	Publicise release